TEAM 6 - WEEK 1 REPORT

AIDLC Control Platform - End-to-End Autonomous Software Factory

Report scope: Research, product definition, competitor analysis, architecture direction, agent contracts, workflow pipeline, HITL strategy, and Week 1 implementation progress.

# Outline

Project brief and interpretation

Project goal and final product expectation

Competitor comparison and differentiation

How BMAD, OMO, LangGraph-style orchestration, MCP, A2A, and HITL are used

Core AIDLC workflow and quality gates

Data contract, agent contract, output contract, and test case contract

Implemented Week 1 demo/prototype progress

MVP scope, quality strategy, risks, and next steps

# 1. Project Brief

## 1.1 Original Requirement

The project requires an AIDLC Control Platform: a working product that simulates and automates an end-to-end software development workflow using a multi-agent team. The team includes PO Agent, UI/UX Agent, DEV Agent, and QA Agent.

The final output must not be only a diagram, report, or prompt collection. It must be a runnable web app where a user can enter a feature request, the system moves through AIDLC phases, artifacts are generated at each phase, human reviewers can approve/reject/request changes at quality gates, audit trail is stored, and a final review packet is created for release decision.

## 1.2 Team Interpretation

The product must prove a real workflow, not only explain the idea.

The UI must show the current workflow state and make agent work inspectable.

Agent outputs can be mocked, but backend state transitions, approvals, artifacts, audit trail, and rework loops must work for real.

Human-in-the-loop control is a core product feature, not an afterthought.

The demo must feel like an SDLC governance platform, not a single AI coding assistant.

# 2. Product Goal

The goal is to build a product-ready web application that acts as a control platform for autonomous software delivery. A user starts with a feature request. The platform coordinates the agent team, records their artifacts, exposes human quality gates, stores audit events, and produces a final review packet.

| Product Requirement | How the Platform Satisfies It |
| --- | --- |
| User enters feature request | Feature request intake becomes the first artifact and input to the workflow. |
| End-to-end AIDLC flow | Workflow moves through PO, UI/UX, DEV, QA, and Final Review. |
| Team of specialized agents | Each agent owns a defined responsibility, contract, and artifact set. |
| Artifact management | Each phase creates artifacts stored and shown in the Artifacts tab. |
| Human quality control | Quality gates allow approve, reject, request changes, or hold. |
| Audit trail | Every important action is logged with actor, action, workflow state, run id, and trace metadata. |
| Final release decision | Final review packet summarizes artifacts, risks, QA result, audit, and recommendation. |

# 3. Competitor Comparison and Differentiation

The team studied current AI development tools and concluded that most competitors focus on individual developer productivity, not full SDLC governance. AIDLC Control Platform is positioned as a workflow governance product for a multi-agent software team.

| Product / Method | Main Strength | Limitation Compared with AIDLC |
| --- | --- | --- |
| GitHub Copilot | Strong code completion and developer productivity | No end-to-end SDLC workflow, weak artifact governance, no phase gates. |
| Cursor | Good codebase-aware editing experience | IDE-centric, not a controlled multi-agent delivery platform. |
| Devin | Autonomous coding agent concept | Black-box behavior, limited human gate visibility and audit explainability. |
| Amazon Q Developer | Developer assistant and AWS integration | Developer tool category, not a full workflow platform from request to release decision. |
| Kiro | Spec-driven development workflow | Useful for developer planning, but not a multi-role AIDLC governance platform. |
| CrewAI | Role-based multi-agent execution | Agent framework, not a product UI with artifacts, HITL gates, and release packet. |
| BMAD Method | Clear role/phase artifact discipline | Manual method; needs productization into a running web app. |
| Oh-My-OpenAgent | Orchestration patterns, hooks, recovery concepts | Complex harness; not directly a product-ready SDLC control UI. |

## 3.1 Differentiation

Platform vs tool: AIDLC governs the whole workflow, not only one developer task.

Human governance layer: structured quality gates with decisions and comments.

End-to-end traceability: Feature Request -> PRD -> UX Spec -> Code Diff -> Test Cases -> Final Packet.

Role separation: PO, UI/UX, DEV, QA act as separate SDLC roles with explicit contracts.

Audit-first design: every agent event, human decision, tool call, and rework route is traceable.

Release readiness: final review packet supports release, hold, or rework decision.

# 4. How BMAD, OMO, LangGraph, MCP, A2A, and HITL Are Used

## 4.1 BMAD-Inspired Artifact Workflow

BMAD is used as a reference model for disciplined SDLC artifacts. The team adapts the idea of role-based phases and turns it into a runnable workflow.

| Agent | Artifacts |
| --- | --- |
| PO Agent | prd.md, user_stories.md, acceptance_criteria.md, scope.md |
| UI/UX Agent | ux_spec.md, user_flow.md, wireframe_spec.md, component_inventory.md |
| DEV Agent | implementation_plan.md, mock_code_diff.md, changed_files.json, risk_assessment.md |
| QA Agent | test_cases.md, qa_report.md, ac_coverage_matrix.md |
| Final Output | final_review_packet.md, audit_trail.json |

## 4.2 OMO-Inspired Orchestration Patterns

Oh-My-OpenAgent is used as a reference for orchestration concepts, not copied as a full system. The team extracts patterns such as intent validation, routing, lifecycle hooks, recovery, and self-review.

Feature Request -> Intent Validation -> Supervisor creates run -> Route workers -> Agent stage execution -> Lifecycle audit -> Self-review -> Human gate -> Continue or targeted rework

## 4.3 LangGraph-Style Supervisor/Worker Model

The chosen architecture is a supervisor-worker graph. The Supervisor owns routing, fan-out, fan-in, rework decision, and final gate. Worker agents own domain-specific artifact generation.

Supervisor: validates intent, creates workflow run, dispatches workers, merges outputs, routes rework.

PO Worker: requirements and acceptance criteria.

UI/UX Worker: user flow, wireframe, component inventory, UX spec.

DEV Worker: implementation plan, code diff, changed files, risk assessment.

QA Worker: test cases, AC coverage, QA report, bug ownership hints.

## 4.4 MCP and A2A Usage

| Concept | Usage in AIDLC |
| --- | --- |
| MCP Tool Bus | Represents external tool calls such as Figma, GitHub, Jira, Notion, Slack, and TestRail. |
| A2A Protocol | Represents structured handoff messages between agents, such as PO -> UX product contract or DEV -> QA build artifact. |
| Stage Inspector | Shows what each stage receives, processes, calls, returns, and sends to the next actor. |

## 4.5 HITL Strategy

HITL is used as a quality control layer. The principle is: observe everything, approve only important quality gates. This avoids approval fatigue while keeping human control over release-critical decisions.

| Gate | Phase | Human Controls |
| --- | --- | --- |
| Gate 1 | After PO Agent | Requirement quality, measurable AC, clear scope. |
| Gate 2 | After UI/UX Agent | User flow, screen states, wireframe completeness. |
| Gate 3 | After DEV Agent | Implementation risk, changed files, auth/DB/security impact. |
| Gate 4 | After QA Agent | AC coverage, blocker bugs, QA recommendation. |
| Gate 5 | Final Review | Release, hold, or request targeted rework. |

# 5. Core Workflow

The target workflow is an end-to-end AIDLC pipeline. In Week 1, the team finalized the intended flow and built a mock-first version in the demo folder.

User creates feature request.

Supervisor validates intent and creates workflow run.

PO Agent creates PRD, user stories, acceptance criteria, and scope.

Human reviews requirement output.

UI/UX Agent creates UX spec, user flow, wireframe spec, and component inventory.

Human reviews UX output.

DEV Agent creates implementation plan, mock code diff, changed files, and risk assessment.

Human reviews risk and implementation output.

QA Agent creates test cases, AC coverage matrix, and QA report.

Human reviews QA output.

Supervisor creates final review packet.

Human decides release, hold, or request changes.

# 6. Data and Contract Layers

## 6.1 Data Contract Layer

| Data Group | Purpose | Producer | Consumer |
| --- | --- | --- | --- |
| Feature Request Data | Initial user input | User | Supervisor, PO Agent |
| Project Context Data | Project constraints and stack | User/System | All agents |
| Requirement Data | Structured requirement artifacts | PO Agent | UX, DEV, QA |
| UX Data | Experience and design artifacts | UI/UX Agent | DEV, QA |
| Implementation Data | Plan, diff, changed files, risk | DEV Agent | QA, Human Reviewer |
| QA Data | Test cases, coverage, report | QA Agent | Human Reviewer, Supervisor |
| HITL Data | Human gate decisions | Human | Workflow Engine |
| Audit Data | Trace of all workflow events | System | Human, Mentor, Judge |

## 6.2 Agent Contract Layer

| Agent | Input | Responsibilities | Output | Human Gate |
| --- | --- | --- | --- | --- |
| PO | Feature request, project context | Clarify problem, define user stories and AC | PRD, stories, AC, scope | Requirement approval |
| UI/UX | Approved PRD, stories, AC | Create flow, screens, wireframe, component inventory | UX spec, user flow, wireframe, components | UX approval |
| DEV | Approved PRD and UX spec | Plan implementation, diff, changed files, risk | Implementation plan, diff, changed files, risk | Implementation/risk approval |
| QA | PRD, AC, UX, implementation, risk | Generate tests, coverage matrix, QA report, bugs | Test cases, QA report, coverage matrix | QA review |

# 7. Week 1 Implementation Progress

Besides research and design, the team also produced a mock-first demo implementation in the demo folder to validate the product direction early.

| Area | Completed Work |
| --- | --- |
| Backend | FastAPI demo server, global workflow state, start API, approve API, artifact API, audit API, SSE stream. |
| Workflow | Supervisor-worker flow, parallel PO/UIUX/DEV/QA execution, fan-in to HITL, targeted rework routing. |
| Agents | Mock PO, UI/UX, DEV, QA agents with stage-level progress and artifacts. |
| Artifacts | Feature request, project context, PRD, stories, AC, UX spec, wireframe, code diff, changed files, risk, QA report, final packet. |
| Audit Trail | Events for agent start, node stage start, artifact generation, self-review, MCP calls, A2A messages, HITL decisions. |
| Frontend | Login, sidebar tabs, Workflow, Idea, Stage Inspector, Artifacts, Audit Trail, Admin. |
| Stage Inspector | Clickable stages showing input contract, processing, MCP call, A2A message, output, and trace id. |
| HITL | Final review gate supports approve, hold, and request changes. |

## 7.1 Current Demo Limitations

Feature request input is not fully dynamic yet; the demo still uses the Google Login mock scenario.

Quality gates are designed, but the current demo mainly implements the final HITL gate.

Final review packet currently uses mock content and should be generated from the active run.

State is in-memory and should be persisted for product-ready behavior.

Workflow APIs should be protected by authentication in later iterations.

# 8. Quality Control Strategy

| Quality Dimension | Control Mechanism |
| --- | --- |
| Requirement quality | PO output contract + requirement gate. |
| UX quality | UX output contract + UX review gate. |
| Implementation quality | DEV output contract + risk assessment gate. |
| QA quality | AC coverage matrix + QA report + blocker detection. |
| Process quality | Audit trail + state machine + trace ids. |
| Release quality | Final review packet + final human decision. |

# 9. MVP Scope

## 9.1 Must Have

Runnable web app

Feature request intake

Workflow board

PO, UI/UX, DEV, QA agents

Data and agent contracts

Artifact viewer

Human approval gates

Reject/request changes loop

QA report and AC coverage matrix

Audit trail

Final review packet

## 9.2 Should Have

SQLite/Postgres persistence

Risk classification

Agent self-review loop

Audit filters

Export final report

Better run history

## 9.3 Nice to Have

Real LLM integration

GitHub PR integration

Real Figma/Jira/GitHub MCP calls

Deploy preview

Slack/Teams notification

# 10. Next Steps

Implement dynamic feature request form and pass it to backend workflow start.

Generate final review packet from current run state instead of static mock only.

Add phase-specific human gates for PO, UX, DEV/risk, QA, and Final Review.

Persist workflow runs, artifacts, approvals, and audit events.

Harden demo flow and prepare Week 3 mock-data demo for the full team.